Project Design Phase
Planning Logic

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-5003 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks |  |

Planning Logic

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories).

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete, using the Fibonacci series.

Story Point scale:

1 – Very Easy task

2 – Normal task

3 – Moderate task

5 – Difficult task

Story Point values used: 1, 2, 3, 5

Sprint 1

Epic 1 – UI Policy Configuration

Create UI Policy on Incident (High Impact Control) (USN1)    2

Configure Assignment group mandatory action and Reverse if false (USN2)    2

Epic 2 – Urgency Control

Create UI Policy Action for Urgency (USN3)    2

Configure Urgency as read-only for High Impact (USN4)    2

Total Story Point in Sprint 1= 8

Sprint 2

Epic 3 – Client Script Automation

Create onChange Client Script for Impact (USN5)    2

Auto-set Urgency to High for High Impact (USN6)    3

Epic 4 – Save Validation

Create onSubmit Client Script (USN7)    2

Prevent save when Assigned To is missing for High Impact (USN8)    3

Epic 5 – List Editing Control

Create onCellEdit Client Script for State (USN9)    2

Block direct State changes through list editing (USN10)    3

Total Story Point in Sprint 2= 15

Sprint 3

Epic 6 – Testing & Verification

Test mandatory enforcement (USN11)    2

Test successful save (USN12)    2

Test reverse condition (USN13)    2

Test list edit blocking (USN14)    2

Test form-based State update (USN15)    2

Total Story Point in Sprint 3= 10

Total Story Points

Sprint 1 = 8

Sprint 2 = 15

Sprint 3 = 10

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 8+15+10 = 33

No. of Sprints = 3

Velocity = 33/3 = 11.00 Story Points per Sprint

Your team's velocity is 11.00 Story Points per Sprint.